ContactMe

Full WhatsApp-like Clone Roadmap

| Item | Decision |
| --- | --- |
| Product Goal | A full-featured messaging, media, status, group, channel and calling platform inspired by WhatsApp |
| App Name | ContactMe |
| Theme Color | #a605e6 |
| Platform | Android first; backend and admin support planned |
| Developer Mode | Solo developer roadmap with scalable upgrade path |
| Important Note | WhatsApp-like clone for learning/portfolio/startup planning, not a brand-copy or trademark clone |

Build strategy: First create a strong Messenger Core, then add full WhatsApp-style modules step by step: media, groups, status, calls, channels, privacy, backup, multi-device and admin tools.

- Full Clone Scope Map

| Module | Full Feature Target |
| --- | --- |
| Auth & Identity | Phone/email login, OTP, profile, username, QR/profile link, device/session management |
| Contacts | Contact sync, search by phone/email/username, invite friends, blocked users |
| 1-to-1 Chat | Realtime text, image, video, document, audio, voice note, location, contact card |
| Message Actions | Reply, forward, star, pin, edit, delete for me, delete for everyone, reactions |
| Chat List | Last message, unread count, archived, pinned chats, muted chats, search |
| Groups | Create group, admin roles, add/remove members, permissions, invite link, group media |
| Communities | Multiple groups under one community, announcement group, admin tools |
| Status/Stories | 24-hour text/image/video status, viewers list, privacy control |
| Channels | Broadcast-style public/private channels with followers and reactions |
| Calls | Voice call, video call, group call, incoming call screen, missed call, call history |
| Notifications | Message, group, channel and call notification with deep link navigation |
| Privacy | Last seen privacy, profile photo privacy, read receipts, blocked contacts |
| Security | Rules, abuse protection, rate limiting; E2EE as advanced phase |
| Backup | Local cache, cloud backup plan, media cleanup |
| Admin | User reports, blocked content review, basic admin dashboard |

- Recommended Tech Architecture

For a small-to-medium solo project, Firebase + ZegoCloud is fastest. For a true large-scale clone, keep an upgrade path to a custom backend and realtime service.

| Layer | Starter Stack | Scale Upgrade Path |
| --- | --- | --- |
| Android App | Kotlin, Jetpack Compose, Hilt, Coroutines, Flow | Same stack + modularized Gradle modules |
| Auth | Firebase Auth | Custom auth + OAuth/phone provider |
| Realtime Chat | Firestore listeners | WebSocket/Socket.IO/Ktor/Go service + DB |
| Presence | Firebase Realtime Database | Redis presence service |
| Media | Firebase Storage | S3/Cloud Storage + CDN |
| Notifications | FCM + Cloud Functions | Dedicated notification service |
| Calls | ZegoCloud SDK | Keep Zego/Agora/Twilio or custom WebRTC later |
| Search | Firestore indexed search limitations | Meilisearch/Elastic/OpenSearch |
| Admin | Firebase Console + simple admin panel | Full web admin dashboard |
| Analytics/Crash | Firebase Analytics/Crashlytics | Same + observability stack |

- Root Folder Design

This is the complete root-level project design. Android internal source folders stay inside apps/android/. Backend, functions, docs, design and admin are separate so the project looks professional.

ContactMe/

■■■ apps/

■   ■■■ android/                 # Main Android app

■   ■■■ admin-web/               # Optional admin dashboard/latter not yet implementation

■

■■■ backend/(#latter, not yet implementaion)

■   ■■■ firebase-functions/      # FCM, call alerts, moderation triggers

■   ■■■ api-server/              # Future custom backend API

■   ■■■ realtime-server/         # Future websocket/chat server

■   ■■■ workers/                 # Background jobs

■

■■■ firebase/

■   ■■■ firestore.rules

■   ■■■ storage.rules

■   ■■■ database.rules.json

■   ■■■ firestore.indexes.json

■   ■■■ seed/ ■

■■■ docs/

■   ■■■ 01-product-roadmap.md

■   ■■■ 02-feature-specification.md

■   ■■■ 03-architecture.md

■   ■■■ 04-database-schema.md

■   ■■■ 05-security-rules.md

■   ■■■ 06-notification-flow.md

■   ■■■ 07-calling-flow.md

■   ■■■ 08-release-checklist.md

■   ■■■ screenshots/

■

■■■ learning/

■

■■■ design/

■   ■■■ brand-guide.md

■   ■■■ colors-and-typography.md

■   ■■■ logo/

■   ■■■ wireframes/

■   ■■■ figma-export/

■

■■■ scripts/

■   ■■■ setup_project.sh

■   ■■■ firebase_deploy.sh

■   ■■■ create_test_users.sh

■   ■■■ generate_release_notes.sh

■

■■■ tests/

■   ■■■ test-plan.md

■   ■■■ manual-test-cases.md

■   ■■■ security-test-cases.md

■

■■■ .github/

■   ■■■ workflows/

■   ■   ■■■ android-ci.yml

■   ■   ■■■ firebase-ci.yml

■   ■   ■■■ release.yml

■   ■■■ ISSUE_TEMPLATE/

■   ■■■ pull_request_template.md

■

■■■ README.md

■■■ CHANGELOG.md

■■■ LICENSE

■■■ .gitignore

■■■ roadmap.pdf

- Root Folder Purpose

| Folder | Why It Exists |
| --- | --- |
| apps/android | Main ContactMe Android app |
| apps/admin-web | Admin panel for user reports, moderation, metrics and support |
| backend/firebase-functions | Server-side FCM triggers, call notifications and safe backend tasks |
| backend/api-server | Future backend if Firebase becomes limiting |
| backend/realtime-server | Future dedicated realtime chat/presence service |
| firebase | Rules, indexes and seed data kept version controlled |

| Folder | Why It Exists |
| --- | --- |
| docs | Product, architecture, database and release documentation |
| design | Branding, wireframes and UI references |
| scripts | Reusable setup/deployment scripts |
| tests | Manual and security test cases |
| .github | CI/CD, issue templates and pull request workflow |

- Full Database Design

Use normalized collections. Avoid putting all messages in one flat collection. Conversations should own messages as subcollections.

Firestore users/{uid} user_private/{uid} user_devices/{uid}/devices/{deviceId} contacts/{uid}/items/{contactUid} conversations/{conversationId} conversations/{conversationId}/messages/{messageId} conversations/{conversationId}/typing/{uid} groups/{groupId} groups/{groupId}/members/{uid} communities/{communityId} communities/{communityId}/groups/{groupId} status/{uid}/items/{statusId} channels/{channelId} channels/{channelId}/posts/{postId} calls/{callId} reports/{reportId}

blocked_users/{uid}/items/{blockedUid}

Realtime Database presence/{uid} call_ringing/{receiverUid}/{callId} typing_fast/{conversationId}/{uid}

Storage profile_photos/{uid}/profile.jpg chat_media/{conversationId}/{messageId}/file status_media/{uid}/{statusId}/file channel_media/{channelId}/{postId}/file

- Message Model

| Field | Purpose |
| --- | --- |
| messageId | Unique message id |
| conversationId | Parent conversation |
| senderId / receiverId | Sender and target |
| type | text, image, video, file, voice, location, contact, call |
| text | Message body if text |
| mediaUrl / thumbnailUrl | Media file and preview |
| replyToMessageId | Reply support |
| forwardedFrom | Forwarded message metadata |
| reactions | Emoji reactions by user |
| status | sending, sent, delivered, seen |
| seenBy | Users who read the message |
| deletedFor | Users who deleted locally |
| isDeletedForEveryone | Global delete flag |
| createdAt / editedAt | Timeline fields |

- Complete Development Roadmap

| Phase | Duration | Build |
| --- | --- | --- |
| 0. Planning | 1 week | Requirements, root folders, GitHub board, Firebase/Zego setup, UI references |
| 1. UI Prototype | 2 weeks | Splash, auth, home, chat, calls, profile, settings, status, group dummy screens |
| 2. Auth + Profile | 1 week | Login/register, session, profile setup, profile photo |
| 3. Contacts + Search | 1 week | Search user, invite, block/unblock, contact list |
| 4. 1-to-1 Text Chat | 2 weeks | Realtime text, chat list, last message, unread count, pagination |
| 5. Message Status + Actions | 2 weeks | Sent/delivered/seen, reply, forward, star, pin, delete, edit, reactions |
| 6. Media Messaging | 2 weeks | Images, video, documents, audio, thumbnails, upload progress |
| 7. Voice Notes | 1 week | Record, send, play, playback progress |
| 8. Presence + Typing | 1 week | Online/offline, last seen, typing state, privacy control |
| 9. Push Notifications | 1 week | Message/group/call notifications, deep links, token management |
| 10. 1-to-1 Calls | 2 weeks | Voice/video call, incoming screen, mute, camera switch, call history |
| 11. Group Chat | 3 weeks | Create group, members, admin role, group messages, group media |
| 12. Group Calling | 2–3 weeks | Group call invitation, participant list, call controls |
| 13. Status/Stories | 2 weeks | Create/view status, media status, viewers, privacy |
| 14. Channels | 2–3 weeks | Create channel, follow, posts, reactions, notification |
| 15. Communities | 2–3 weeks | Community, linked groups, announcement group, admin tools |
| 16. Privacy + Security | 2 weeks | Rules, privacy settings, rate limits, report/block, abuse controls |
| 17. Backup + Offline | 2 weeks | Room cache, offline send queue, backup plan, media cleanup |
| 18. Admin + Analytics | 2 weeks | Admin dashboard, reports, app analytics, crash tracking |
| 19. Testing + Release | 2 weeks | Manual testing, performance, README, screenshots, demo video |

- Build Order by Release Version

| Release | Name | Must Include |
| --- | --- | --- |
| v0.1 | UI Demo | All core screens with dummy data and ContactMe theme |
| v0.2 | Auth Build | Auth, profile, logout, session |
| v0.3 | Chat MVP | 1-to-1 realtime text chat and chat list |
| v0.4 | Chat Plus | Seen, delivered, typing, reply, forward, delete |
| v0.5 | Media | Image, video, document, audio and voice note |
| v0.6 | Notification | FCM notification for messages and calls |
| v0.7 | Calling | Voice/video 1-to-1 call |
| v0.8 | Group | Group chat with admin control |
| v0.9 | Status | Stories/status feature |
| v1.0 | Portfolio Full Clone | Chat, media, groups, calls, status, notifications, polished README |
| v1.5 | Channels + Communities | Channel and community system |
| v2.0 | Production Candidate | Privacy, admin, reports, offline, backup, performance |

- Feature Dependency Map

| Feature | Must Be Done Before |
| --- | --- |
| Chat | Auth + profile |
| Seen status | Chat message model |
| Typing | Conversation model + realtime path |
| Notification | FCM token + Cloud Functions |
| Voice/video call | Auth + user profile + call document + notification |
| Group chat | Chat core + members model |
| Status/story | Media upload + privacy model |
| Channels | User profile + post model + notification |
| Communities | Group chat + admin roles |
| Backup/offline | Stable local model + message sync rules |

- Required Screens

| Area | Screens |
| --- | --- |
| Auth | Splash, Login, Register, OTP/Verify, Profile Setup |
| Home | Chats tab, Calls tab, Status tab, Communities tab, Channels tab |
| Chat | Chat screen, media preview, attachment picker, message info, search in chat |
| Group | Create group, group info, add members, group permissions |
| Status | Status list, status viewer, create status, status privacy |
| Calls | Incoming call, voice call, video call, group call, call history |
| Profile/Settings | Profile, privacy, notification settings, storage settings, blocked users |
| Admin/Support | Report user, report message, help/about |
| Admin Web | Dashboard, reports, users, analytics, moderation queue |

- Security and Privacy Roadmap

| Security Area | Implementation |
| --- | --- |
| Auth validation | Every write validates request.auth.uid |
| Conversation access | Only participants can read/write conversation and messages |
| Sender validation | senderId must equal auth.uid |
| Media access | Only sender/participants can access chat media |
| Rate limiting | Cloud Functions/app-side throttling for spam prevention |
| Blocked users | Prevent messages/calls when blocked |
| Reports | Store reports for moderation |
| Privacy controls | Last seen, profile photo, read receipts |
| E2EE | Advanced phase; do not fake it in early version |
| Sensitive keys | No FCM server keys or Zego secrets hardcoded in client |

- GitHub Workflow

main   production-ready release

develop   integration branch

feature/auth feature/chat-core feature/message-actions feature/media feature/presence feature/notification feature/calling feature/group-chat feature/status feature/channels feature/privacy feature/admin bugfix/* release/v1.0.0

# Commit examples

feat(auth): add email registration feat(chat): add realtime message listener feat(media): add image upload with progress feat(call): add incoming call screen fix(chat): prevent duplicate message send docs(roadmap): update full clone timeline security(rules): restrict message access to participants

- Testing Checklist

| Module | Test Cases |
| --- | --- |
| Auth | Register, login, logout, invalid credentials, session restore |
| Chat | Realtime sync, pagination, duplicate send, slow network, offline retry |
| Media | Upload fail, large file, preview, download permission |
| Message actions | Reply, forward, edit, delete, reaction, pin, star |
| Group | Admin/member permissions, add/remove, leave group |
| Status | Create, view, expire after 24h, privacy |
| Call | Accept, reject, missed, mute, camera switch, bad network |
| Notification | Foreground, background, killed app, deep link |
| Security | Unauthorized user cannot read messages/media |
| Performance | Large chat list, many messages, image cache |
| Portfolio | README, screenshots, demo video, release notes |

- Realistic Time Estimate

| Target | Solo Developer Estimate |
| --- | --- |
| Chat MVP only | 2–3 months |
| Strong messenger portfolio | 4–6 months |
| Full WhatsApp-like clone v1.0 | 8–12 months |
| Production-grade full clone | 12–18+ months |
| Enterprise scalable platform | 18+ months and likely needs a team |

- Final Priority Rule

- Do not start group chat before one-to-one chat is stable.

- Do not start calls before notification and call state design is ready.

- Do not claim E2EE until properly implemented and tested.

- Keep root folders clean: app, backend, firebase, docs, design, scripts, tests and GitHub automation.

- Every release must have a README update, screenshots and a tested APK.